# Roadmap

# 🚀 1-on-1 Mentor–Student Platform (Industry 9.5–10/10) - Python Stack

## 🧠 TECH STACK (PYTHON-BASED)

### 🖥️ Frontend (same – no change)

- Next.js (React + TypeScript)

- Tailwind CSS

- Monaco Editor

- Socket.io-client

### ⚙️ Backend (Python)

- FastAPI (Recommended 🔥)
 OR

- Flask (if you want simpler)

👉 Use FastAPI (better for async + WebSockets)

### 🔄 Real-Time Layer

- WebSockets (FastAPI native OR Socket.io Python)

- For scaling (optional later): Redis Pub/Sub

### 📹 Video

- WebRTC (frontend)

- Signaling via FastAPI WebSockets

### 🗄️ Database

- PostgreSQL

- Supabase (Auth + DB)

- ORM:

  - SQLAlchemy OR Prisma (via API)

### 🔐 Auth

- Supabase Auth (recommended)

- OR JWT-based auth in FastAPI

### 🚀 Deployment

- Frontend → Vercel

- Backend → Railway / Render (Python supported)

# 🛣️ 2-WEEK ROADMAP (PYTHON STACK)

# 🔹 WEEK 1 – Backend Core + Editor

## 🎯 Goal:

Auth + Sessions + Real-time Editor (Python backend)

## 🧩 Day 1–2: Setup & Architecture

### Tasks

- Setup:

  - FastAPI backend

  - Next.js frontend

- Design:

  - Architecture diagram

  - ER diagram

### FastAPI Setup

- Project structure

- Install:

 pip install fastapi uvicorn sqlalchemy psycopg2 python-dotenv

### Deliverables

✅ Backend running on /api
 ✅ DB connected

## 🔐 Day 2–3: Authentication & Roles

### Option 1 (Recommended)

👉 Use Supabase Auth

### Option 2

👉 FastAPI JWT Auth

### Tasks

- Store user roles (mentor/student)

- Middleware:

  - Verify token

  - Protect routes

### Output

✅ Auth working with roles

## 🧑‍💻 Day 3–5: Session Management (FastAPI APIs)

### Features

- Create session

- Join session

- End session

### FastAPI Routes

POST /sessions/create

POST /sessions/join

POST /sessions/end

GET  /sessions/{id}

### Tasks

- Create sessions table

- Add:

  - mentor_id

  - student_id

  - status

  - start_time

### Output

✅ Session flow working

## 💻 Day 5–7: Shared Code Editor (WebSockets 🔥)

### Key Change (Python version)

👉 Instead of Socket.io:

- Use FastAPI WebSockets

### Endpoint

/ws/session/{session_id}

### Flow

- User joins WebSocket room

- Sends code updates

- Server broadcasts to other user

### Example (simplified)

@app.websocket("/ws/{session_id}")

async def websocket_endpoint(websocket: WebSocket):

await websocket.accept()

while True:

data = await websocket.receive_text()

await manager.broadcast(session_id, data)

### Strategy

- Last-write-wins

- Add throttling on frontend

### Output

✅ Real-time editor working

# 🔹 WEEK 2 – Chat + Video + Finalization

## 💬 Day 8–9: Chat System (WebSockets reuse)

### Features

- Session chat

- Message persistence

### DB Table

messages:

- id

- session_id

- sender_id

- message

- timestamp

### Tasks

- Add chat event type:

{

"type": "chat",

"message": "Hello"

}

### Output

✅ Chat working

## 📹 Day 9–11: WebRTC (Same logic, Python signaling)

### Important Concept

👉 WebRTC stays frontend-heavy
 👉 Python backend only handles signaling

### FastAPI WebSocket handles:

- SDP exchange

- ICE candidates

### Example message

{

"type": "offer",

"sdp": "..."

}

### Output

✅ Video call working

## 🔗 Day 11–12: Integration

### Tasks

- Combine:

  - Editor

  - Chat

  - Video

- Handle:

  - Disconnect

  - Reconnect

### Output

✅ Full session experience

## 🚀 Day 13–14: Deployment

### Backend

- Run:

uvicorn main:app --host 0.0.0.0 --port 8000

### Deploy on:

- Railway / Render

### Frontend

- Vercel

### Deliverables

✅ Live app
 ✅ GitHub
 ✅ Demo video

# 🧩 DATABASE TABLES (PYTHON VERSION)

### users / profiles

- id

- email

- role

### sessions

- id

- mentor_id

- student_id

- status

### messages

- id

- session_id

- sender_id

- message

### (optional) code_snapshots

- id

- session_id

- code

# 🎯 WHAT MAKES THIS 9.5-10/10 WITH PYTHON

You can now say:

“Built a real-time mentoring platform using FastAPI with WebSocket-based collaboration, WebRTC video signaling, and PostgreSQL-backed session management.”

👉 This is rarer than MERN projects → big advantage

# ⚡ PRO TIPS (PYTHON-SPECIFIC)

- Use async everywhere in FastAPI

- Keep WebSocket manager clean (room-based)

- Avoid overengineering scaling

- Focus on:

  - Clean APIs

  - Smooth real-time sync

# 🔥 Core Features (Perfect Scope)

## 🔥 Core Features (Perfect Scope)

### 1️⃣ User Roles

- Mentor

- Student

### 2️⃣ Session Management

- Schedule 1-on-1 session

- Join via session link

- Time-bound sessions

### 3️⃣ Shared Code Editor (MOST IMPORTANT)

- Real-time collaborative editing

- Cursor sync

- Language selection (JS / Python)

- Run code (optional)

### 4️⃣ Video Conferencing

- 1-on-1 video call

- Screen sharing (optional)

- Mute / camera controls

### 5️⃣ Messaging / Chat

- Session-based chat

- Code snippets

- System messages

# 🚀 Why Industry Likes This Project

## 🚀 Why Industry Likes This Project

This project demonstrates real engineering depth, not just CRUD.

You are showing:

- Real-time systems

- Collaboration features

- WebSockets / WebRTC

- Conflict resolution

- Role-based access

- Performance & sync handling

Very few student projects reach this level.

# 📈 How Reviewers Will Judge This

## 📈 How Reviewers Will Judge This

| Area | Verdict |
| --- | --- |
| Complexity | ⭐⭐⭐⭐⭐ |
| Real-world relevance | ⭐⭐⭐⭐⭐ |
| Resume impact | ⭐⭐⭐⭐⭐ |
| Achievability | ⭐⭐⭐⭐☆ |
| Uniqueness | ⭐⭐⭐⭐☆ |

## 🧠 Final Honest Verdict

### ✅ This project is:

- NOT unrealistic

- NOT over-ambitious

- EXTREMELY impressive if done well

### 🏆 Rating Potential

- 9.5/10 (normal execution)

- 10/10 (polished + deployed + demo video)

## 🔥 Want to Level This Up to Guaranteed 10/10?

I can:

- Design system architecture diagram

- Provide WebSocket sync logic

- Give Monaco Editor integration code

- Provide WebRTC 1-on-1 setup

- Create resume-safe project description

# 🎯 FINAL INDUSTRY VERDICT

| Factor | Rating |
| --- | --- |
| Complexity | ⭐⭐⭐⭐⭐ |
| Real-world relevance | ⭐⭐⭐⭐⭐ |
| Resume impact | ⭐⭐⭐⭐⭐ |
| Achievable by students | ⭐⭐⭐⭐☆ |

👉 Overall: 9.5–10 / 10

# Resources List

Resources List :

# 🔹 1. FASTAPI BASICS (CORE BACKEND)

## 📺 YouTube (BEST START 🔥)

Search:
👉 “FastAPI full course freeCodeCamp”

👉 Covers:

- API creation

- Routing

- Async programming

- Request/response models

## 📚 Documentation

- FastAPI Official Docs
👉 https://fastapi.tiangolo.com/

💡 Why important:

- Your entire backend is based on this

- Built-in async = perfect for real-time apps

# 🔹 2. AUTHENTICATION (JWT / SUPABASE)

## 📺 YouTube

Search:
👉 “FastAPI JWT authentication tutorial”

## 📚 Documentation

- JWT Intro
👉 https://jwt.io/introduction

- FastAPI Security Docs
👉 https://fastapi.tiangolo.com/tutorial/security/

## 🔥 Better Option (Recommended)

Use Supabase Auth

- Supabase Docs
👉 https://supabase.com/docs/guides/auth

👉 Saves time (no need to build auth from scratch)

# 🔹 3. DATABASE (POSTGRES + ORM)

## 📺 YouTube

Search:
👉 “FastAPI PostgreSQL SQLAlchemy tutorial”

## 📚 Documentation

- SQLAlchemy
👉 https://docs.sqlalchemy.org/

👉 Learn:

- Models

- CRUD operations

- Relationships

# 🔹 4. WEBSOCKETS (MOST IMPORTANT 🔥)

## 📺 YouTube

Search:
👉 “FastAPI WebSocket tutorial”

## 📚 Documentation

- FastAPI WebSockets
👉 https://fastapi.tiangolo.com/advanced/websockets/

👉 Learn:

- WebSocket endpoints

- Connection manager

- Broadcasting messages

## 🧠 Key Concept

You’ll use this for:

- Code editor sync

- Chat system

- WebRTC signaling

# 🔹 5. REAL-TIME COLLABORATIVE EDITOR

## 📺 YouTube

Search:
👉 “Monaco editor React tutorial”

## 📚 Documentation

- Monaco Editor
👉 https://microsoft.github.io/monaco-editor/

👉 Learn:

- onChange events

- Editor state sync

## 💡 Important

- Use:

  - Last-write-wins strategy

- No need for CRDT (keep simple)

# 🔹 6. CHAT SYSTEM

## 📺 YouTube

Search:
👉 “FastAPI WebSocket chat app”

## 📚 Concept

Same WebSocket logic

👉 Message format:

{

"type": "chat",

"message": "Hello"

}

# 🔹 7. VIDEO CALL (WEBRTC) 🔥

## 📺 YouTube (VERY IMPORTANT)

Search:
👉 “WebRTC crash course”

## 📚 Documentation

- WebRTC Official
👉 https://webrtc.org/getting-started/overview

👉 Learn:

- Peer connection

- SDP

- ICE candidates

💡 Important:
Backend only handles signaling

# 🔹 8. SYSTEM DESIGN (FOR INTERVIEW)

## 📺 YouTube

👉 https://www.youtube.com/watch?v=MbjObHmDbZo

👉 Learn:

- Architecture

- Scaling basics

# 🔹 9. DEPLOYMENT

## 📺 YouTube

Search:
👉 “Deploy FastAPI Railway”
👉 “Deploy FastAPI Render”

## 📚 Docs

- Vercel
👉 https://vercel.com/docs

- Railway
👉 https://docs.railway.app

# 🔥 BONUS (ADVANCED – OPTIONAL)

## Redis (Scaling WebSockets)

- https://redis.io/docs/

## Async Python Understanding

- https://docs.python.org/3/library/asyncio.html

# 🧠 FINAL LEARNING PATH (SIMPLIFIED)

Follow this exact order:

- FastAPI basics

- Auth (Supabase or JWT)

- PostgreSQL + SQLAlchemy

- WebSockets (CRITICAL)

- Editor sync

- Chat

- WebRTC

- Deployment